# Mailing List Migration and Brevo Sync Plan

CSA Store / Full Farm

Prepared June 9, 2026

# Summary

- Make the local CSA Store database the source of truth for new subscriber leads.

- Migrate the old Wix mailing list once by CSV export/import.

- Use Brevo for bulk/list email, HTML templates, campaigns, unsubscribe handling, and deliverability.

- Keep current Nodemailer/Gmail SMTP only for transactional app emails such as subscribe follow-ups and password resets.

# Current State

- The app records subscribe form submissions in the local subscribe_leads table.

- The app records marketing attribution data for tracked links and subscribe conversions.

- Transactional email is currently sent from the app through SMTP/Nodemailer.

- The old mailing list lives in Wix, and Wix is currently used for mailing functions and HTML email templates.

- There is no dedicated outbound mailing-list provider sync in the app yet.

# Recommended Direction

- Move away from Wix as the mailing platform. Treat Wix only as a migration source.

- Use Brevo as the first email marketing provider for list management, campaign sending, and template editing.

- Use CSV export from Wix for the initial old-list migration.

- Sync all new subscribe leads from CSA Store to Brevo automatically.

- Let Brevo own unsubscribe links and suppression for bulk/list email.

# Implementation Phases

- Add local mailing-list tables and a provider-neutral sync layer.

- Implement the Brevo contact sync adapter.

- Wire successful subscribe form submissions to enqueue mailing-list sync jobs.

- Build a Wix CSV import dry-run and approval flow.

- Add an admin Mailing List view for import status, sync status, and retry controls.

- Import or recreate HTML templates in Brevo and send bulk reminders from Brevo.

# Brevo Sync Design

- Add environment variables: MAILING_PROVIDER=brevo, BREVO_API_KEY, and BREVO_MAIN_LIST_ID.

- Create local tables for mailing_contacts, mailing_sync_events, and mailing_import_batches.

- Dedupe contacts by normalized lowercase email.

- Track contact source as subscribe_lead, wix_import, or manual_admin.

- Store provider metadata including provider, external_contact_id, list_ids, sync_status, last_synced_at, last_error, and email_status.

- On each successful /subscribe request, create or update the local mailing contact and enqueue sync without blocking the user submission.

- Push contacts to Brevo using update-enabled behavior, main list membership, and attributes such as first name, last name, phone, city, zip, selected plan, drop site, local lead id, source, and submitted date.

- If Brevo is unavailable, preserve the local lead and mark the sync event failed or pending retry.

# Wix CSV Migration Process

- Export contacts/subscribers from Wix as CSV.

- Run an import dry-run before writing anything.

- Dry-run should report total rows, valid contacts, duplicate emails, invalid emails, unsubscribed/suppressed contacts if present, and rows needing review.

- After approval, import valid rows into mailing_contacts with source wix_import.

- If the Wix CSV includes unsubscribe/suppression status, preserve it and do not sync suppressed contacts as subscribed.

- If the export is explicitly a subscriber-only export with no status column, default imported rows to subscribed.

- After import approval, enqueue Brevo sync for subscribed contacts only.

# Admin Tools

- Add an Admin Mailing List view under the existing marketing/admin area.

- Show provider status, configured list id, total contacts, synced count, pending count, failed count, and last sync time.

- Show CSV import batches with dry-run summary, approval status, imported count, skipped count, and errors.

- Provide actions to run dry-run import, approve import, retry failed syncs, and resync a selected contact.

- Do not build campaign or template editing in CSA Store for v1; campaigns and HTML templates live in Brevo.

# Testing Checklist

- A valid subscribe form submission creates or updates a local mailing contact and queues Brevo sync.

- Brevo outage does not fail the subscribe form.

- Duplicate email updates the existing local contact instead of creating another.

- Wix CSV dry-run does not mutate contacts.

- Wix CSV import dedupes by email and preserves unsubscribe/suppression status when present.

- Invalid CSV emails are reported and skipped or marked needs_review.

- Brevo create/update contact success, duplicate/update behavior, rate limit, and API failure are covered with mocked tests.

- Admin failed syncs are visible and retryable.

# Assumptions and Risks

- All new local subscribe leads should be synced to Brevo, even before full member activation.

- Brevo owns unsubscribe handling for bulk mail; CSA Store imports or displays suppression status for visibility.

- Wix API integration is intentionally out of scope unless CSV export proves incomplete.

- Bulk reminder emails should be sent from Brevo, not through Gmail/Nodemailer, to avoid deliverability and compliance problems.

- Before sending bulk email, configure and verify sending domain authentication in Brevo, including SPF, DKIM, and DMARC alignment.

- The implementation should not send campaign email from CSA Store in v1; the app only manages contact sync and import status.